# OmniBlox Backend Replatforming

# OmniBlox Backend Replatforming Plan, NestJS, PostgreSQL, Redis, NATS, Docker/Kubernetes

Executive summary
We will replatform OmniBlox backend from PHP to Node.js using NestJS, PostgreSQL, Prisma, Redis, NATS, and containerized deployment. The goal is to create a modular, event-driven, scalable backend capable of supporting current traffic and future features like offline POS and headless e-commerce. This document explains the why, what, how, migration plan, hosting choices, monitoring and scaling approach, cPanel constraints and migration options, security, testing, runbooks, and next steps.

## Table of Contents

- Introduction and Objective

- Why We Are Moving Away From PHP

- New Tech Stack and Roles, what each piece does in plain words

- System Structure, how modules, APIs, DB and event bus fit together

- Migration Plan, step-by-step move from PHP to NestJS

- Hosting & Deployment, why not cPanel, recommended solution and hybrid options

- cPanel Integration, why it’s limited, why it matters, pragmatic migration tactics

- Monitoring & Scaling, what to watch and how to autoscale safely

- Security & Compliance, auth, RBAC, encryption, PCI boundary rules

- Testing & QA Strategy, unit, integration, contract, E2E, load, chaos

- Ops & Runbooks, rollback, restore, sync backlog handling, incident playbooks

- Next Steps & Responsibilities, exact asks and ownership to start work

- Appendices, request templates for API inventory, DB export, FR status

## 1. Introduction and Objective

This document defines the plan to replace the current PHP backend with a modern, modular Node.js backend using NestJS. The objective is maintain feature parity, improve scalability, make development faster and safer, enable offline-first add-ons like POS, and create a cleaner upgrade path to GraphQL and advanced reporting. This doc is a working blueprint, intended to be handed to developers, ops, and PMs.

## 2. Why We Are Moving Away From PHP

PHP served us, but we face real limits: poor long-running process support for background workers, harder horizontal scaling for concurrency, monolithic update risk, and friction for event-driven offline patterns. Node.js with NestJS addresses these with non-blocking I/O, structured modules, easier event-driven design, and better support for long-running workers in container environments. Migration unlocks faster feature delivery, better operational telemetry, and a maintainable codebase.

## 3. New Tech Stack and Roles, what each piece does in plain words

NestJS, backend framework, gives structure and DI, organizes code into modules, controllers and services, prevents spaghetti and speeds team onboarding.
PostgreSQL, main database, reliable transactions, strong query capabilities, supports JSON where needed, is the system of record.
Prisma, ORM, typesafe DB access, simpler migrations, generates TypeScript types to reduce runtime bugs.
Redis, in-memory cache and queue store, stores hot lookups, POS offline queues, and supports job queueing.
NATS, event bus, lightweight pub/sub for module communication, keeps modules decoupled and scalable.
BullMQ, background job processor on top of Redis, handles emails, reports, import jobs, retries and poison queues.
REST v1, GraphQL later, REST for fast integration with existing frontend, GraphQL introduced later for flexible queries and aggregated dashboards.
Docker + Kubernetes, deployment platform, ensures consistent environments, horizontal scaling, rolling updates, and pod-level isolation.
Prometheus, Grafana, Sentry, monitoring and observability, metrics and alerting plus error tracking.
Pino, structured logging, low overhead.
Each piece exists to make the backend predictable, observable, and horizontally scalable while keeping memory footprint per process low.

## 4. System Structure, how modules, APIs, DB and event bus fit together

API Gateway, single entry, does auth, entitlement checks, rate limiting, request routing, and acts as the single surface to the frontend.
Core modules inside NestJS, Products, Sales, Purchases, Returns, Quotations, People, Notifications, Reports, Settings. Modules have controllers, services, repositories, event publishers. Modules are independent, replaceable, and testable.
Event Bus, NATS, used for domain events like sale.completed, purchase.received, stock.adjusted. Subscribers update read models, notifications, and external integrations.
Database, Postgres is transactional store, with schemas or tenant scoping. Heavy aggregations use materialized views or read replicas.
Cache & Workers, Redis holds caches, job queues, offline sync buffers, and powers BullMQ workers.
Add-ons, POS and E-commerce use the same API and event bus, add offline caching and device registration.
Frontend, communicates only with API Gateway, uses REST endpoints initially, later can use GraphQL Gateway for flexible queries.
Design pattern emphasizes stateless API pods, stateful background workers, and clear separation between real-time APIs and offline/async processing.

## 5. Migration Plan, step-by-step move from PHP to NestJS

Discovery phase, collect full API inventory, Postgres/MySQL schema export, list of cron jobs and background processes, current deployment topology, third-party integrations, active endpoints used by frontend. Deliverables: API list, DB DDL dump, infra diagram.
Schema design, map legacy tables to new Postgres schema, identify normalization or denormalization needs, design audit tables, soft-delete patterns, and indexing strategy. Deliverables: DB ERD, migration mapping sheet.
Scaffold core services, implement Auth, People, Products, Settings first, with entitlement middleware, idempotency headers, and audit logging. Deliverables: OpenAPI spec for core APIs, running dev environment.
Dual-write / CDC for parity, choose approach, either:

- CDC using logical replication or Debezium streaming changes from legacy DB to new DB, or

- Dual-write where PHP continues to write to legacy DB and Nest writes mirrored records to new DB, with reconciliation.
Deliverables: replication pipeline, reconciliation scripts.
Incremental module migration, move Sales and Purchases next, run reconciliation daily, add GRN and invoice matching, pause writes to legacy for pilot tenants when parity is confirmed.
Testing and pilot, run end-to-end tests, load tests for POS sync and REST endpoints, pilot with a small tenant subset, validate financial parity and stock counts.
Cutover, freeze legacy writes if necessary, finalize last delta sync, switch frontend to new API gateway, monitor, keep legacy read-only for reference.
Rollback plan, maintain last-good DB snapshot and frozen legacy system, ability to switch DNS back to legacy API if errors are critical. Keep rollback steps precise and rehearsed.
Decommission, once parity validated and all logs reconciled, archive PHP app, rotate keys, and remove legacy access.

Critical migration controls, always in place, include idempotency keys on write APIs, reconciliation reports with tolerances, hash-based row counts for quick comparisons, and business sign-off gates.

## 6. Hosting & Deployment, why not cPanel, recommended solution and hybrid options

Why cPanel is not suitable, cPanel targets PHP and shared hosting, it lacks container orchestration, robust process management for Node, native support for Redis or NATS, and easy autoscaling. It cannot handle long-running background workers, socket clustering, or security boundaries we need for 38k clients. Scaling on cPanel usually means vertical upgrades which are expensive and fragile. Logging, metrics, and controlled service restarts are also limited.
Recommended solution, containerize services with Docker, orchestrate with Kubernetes on managed providers like EKS, GKE or AKS, or use a PaaS like AWS ECS/Fargate or Render if you want less ops overhead. This gives autoscaling, rolling deployments, pod isolation, native secrets management, and integration with monitoring.
Hybrid transitional options, if cPanel hosts current public assets: keep static frontend & email on cPanel temporarily, host Node services on separate servers or cloud instances, route API calls through a reverse proxy or subdomain so frontend and backend appear unified. Use DNS or a proxy layer to point API subdomain to new infra. This lets you migrate incrementally while keeping legacy web hosting intact.
Deliverables for hosting, an infra repo with Dockerfiles, Helm charts, k8s manifests, CI/CD pipeline definitions, secrets management policy, backup & restore runbooks.

## 7. cPanel Integration, why it matters, why it’s limited, pragmatic solutions

Why cPanel matters, many teams currently use cPanel for managing domains, mail, and PHP apps. It may host frontend assets, attachments, or mailboxes that are critical to operations. There may be organizational reluctance to remove cPanel entirely.
Why cPanel is limited, it cannot reliably host Node microservices at scale, it lacks robust container orchestration, it cannot host Redis or NATS reliably, and it forces vertical scaling. Long-running job processes, horizontal scaling, and service isolation are pain points.
Practical integration strategies, keep cPanel for non-critical services like static web hosting and mail, move dynamic services to dedicated Node infra. Implement a reverse proxy on the cPanel server that forwards API requests to the new backend, or create a DNS subdomain mapping API to new infra. If cPanel server must host Node in the short term, use PM2 or systemd to run Node, but only as a stopgap, not a target architecture.
Data considerations, if cPanel runs MySQL, plan ETL to convert MySQL schemas to Postgres, including type mapping and data cleansing. If cPanel hosts attachments, move them to S3-compatible storage and update links.
Cutover plan with cPanel present, keep cPanel for public website and email, deploy API to new infra under api.yourdomain.com, update CORS and auth rules, test fully, then swap frontends to point to new API. Keep cPanel read-only where required, remove PHP write paths gradually, and decommission cPanel services only after final validation.

## 8. Monitoring & Scaling, how to keep the system fast and stable for 38k+ clients

Key metrics to track, request latency p95, error rate, DB connection usage, cache hit ratio, queue length, worker failure rate, POS offline sync backlog, reconciliation mismatch rate, disk usage.
Autoscaling policy, scale API pods by CPU and request concurrency, scale worker pods by queue length. Use HPA with safe minimums and maximums. Configure rate limiting to protect DB during spikes.
Read scaling, use Postgres read replicas for heavy reporting, use materialized views for aggregate-heavy endpoints. Offload extremely heavy analytic queries to data-warehouse or offline ETL.
Backpressure, implement circuit breaker patterns, bulkhead isolation, and rate limits at gateway level to protect core services.
Observability, use OpenTelemetry tracing for request flows, ensure trace spans cover UI->API->DB->Event flows. Dashboards for business health and infra health must be visible to on-call and product owners.
Incident response, alert on high error rates, growing POS backlog, or reconciliation failures, include runbooks to scale resources, restart workers, or run immediate reconciliation scripts.

## 9. Security & Compliance, auth, RBAC, encryption, PCI boundary rules

Auth, OAuth2 for external integrations, JWT for service tokens and frontend sessions, short token TTL and refresh tokens, optional MFA for admin roles.
RBAC, central roles store in Settings, enforce permissions in middleware and in services. Sensitive endpoints require additional checks.
Encryption, TLS for all transit, AES-256 for at-rest storage, secrets stored in Vault or cloud secrets manager. Backups encrypted and access auditable.
PCI boundary, do not store raw card data, integrate with PCI-compliant gateways, use tokenization for recurring payments. Limit payment-related logs and mask sensitive fields.
Audit and logging, immutable site_logs for financial actions, retention policy for compliance, restricted access to logs.

## 10. Testing & QA Strategy, unit, integration, contract, E2E, load, chaos

Unit tests, every module must have unit tests for core logic, run in CI on every PR.
Integration tests, validate module interactions, DB writes, and events, run in nightly pipelines or before major merges.
Contract tests, publish API schemas and run tests to ensure frontend remains compatible, use OpenAPI / Pact.
E2E tests, automate main user journeys such as POS sale offline → sync, Sales → Invoice → Payment, Purchase → GRN → Invoice. Run E2E before any cutover.
Load testing, simulate POS concurrency and bulk syncs, simulate e-commerce traffic spikes, measure DB and queue capacity and tune accordingly.
Chaos tests, occasionally inject failure in workers, or network partitions between services to validate retry and reconciliation.
Acceptance criteria, clear pass/fail for each module before migration, parity checks for financial totals and inventory counts.

## 11. Ops & Runbooks, rollback, restore, sync backlog handling, incident playbooks

Runbooks to include, DB failover procedure, PgBouncer restart, Redis failover, worker restart, emergency DNS rollback.
Rollback steps, freeze writes to new API, flip frontend back to legacy API endpoint, re-open legacy writes if needed, apply data corrections.
Restore steps, how to restore DB snapshot to staging, run reconciliation checks.
Sync backlog handling, scripts to reprocess failed jobs, poison queue handling, manual reconciliation steps for conflicted records.
Oncall and escalation, assign on-call rotations, alerting thresholds, severity rubric, contact list for dev, infra, and PM.

## 12. Next Steps & Responsibilities, exact asks and ownership to start work

Immediate asks to existing team, export full API list including request schema and response samples, export current DB schema DDL with sample data, provide list of cron jobs and background tasks, share FR status matrix for each FR with Done / In Progress / Blocked notes. Assign Wahab to lead FR status update and hand over DB export.
Scaffold tasks for backend team, create a Git repo skeleton for NestJS with Fastify adapter, implement auth module and entitlement middleware, add Prisma schema baseline and migrations, create CI pipeline for lint, unit tests, and docker image build.
Infra tasks, provision staging Kubernetes cluster, set up managed Postgres instance with read replicas, stand up Redis cluster, configure object storage for attachments.
QA tasks, prepare test dataset, define parity checks and reconciliation scripts, prepare E2E test plans.
PM tasks, prioritize modules to migrate first, confirm pilot tenants for cutover, schedule weekly review meetings.
Deliverables to request from current team, OpenAPI or Postman collection, DB DDL dump, list of external integrations with credentials or endpoints, current deployment scripts, FR progress sheet.

## 13. Appendices, request templates and checklists

API inventory request template
Please provide a list of all endpoints with method, path, required headers, request body schema, response schema, auth rules, and examples of usage by frontend.

DB export request template
Please export DDL for all tables, list of indexes, foreign keys, triggers, stored procedures, and sample rows for top 20 tables. Include list of large tables and approximate row counts.

FR status request template
For each FR number, provide status: Done, In Progress, Not Started, Blocked, and short note on blockers or estimates to complete.

Cutover checklist (short)
Ensure parity in reports, zero critical errors for 48 hours in staging, confirm backup snapshot exists, freeze legacy writes, final delta sync, switch DNS or API endpoint, monitor metrics for 4+ hours, confirm acceptance, decommission legacy endpoints.